BLAKE & HARPER

Plot 247, Cadastral Zone B07, Mabushi District

Federal Capital Territory, Abuja, Nigeria

Tel: +234 (0)803 412 9760  •  +234 (0)809 776 1188

Email: proposals@blakeandharper.ng

Web: www.blakeandharper.ng

11th May, 2026

The Permanent Secretary,

Federal Ministry of Defence,

Ship House, Central Business District,

Federal Capital Territory,

Abuja.

Dear Sir,

PROPOSAL FOR THE REDESIGN, REBUILD AND AI-ENABLED MODERNISATION OF THE FEDERAL MINISTRY OF DEFENCE WEBSITE (DEFENCE.GOV.NG)

We wish to introduce Blake & Harper Limited to the Ministry of Defence (MOD).

Blake & Harper is an integrated Marketing Communications firm in Abuja, Nigeria with competencies spanning mainstream communications, political communication and digital media marketing, including new media and website development.

We wish to submit a proposal for the redesign/rebuilding of the Federal Ministry of Defence (FMOD) website. Our scope is anchored directly on the fourteen (14) thematic criteria of the Federal Government Scorecard for Ranking & Scoring of MDA Websites, with a commitment to deliver a very good job on the site and the goal of significantly improving the Ministry’s ranking and score.

When completed, the MOD website would be a reference point for maximum website operability and functionality in both government and public circles. Our project delivery would take special attention to the fourteen (14) criteria of the Federal Government’s scorecard for the ranking and scoring of Ministries, Departments and Agencies (MDAs) websites conducted by the Bureau of Public Service Reforms (BPSR).

The proposed solution is a secure, fully responsive, multilingual, and citizen-centric digital platform that reflects the strategic profile of the Ministry as the apex defence policy authority of the Federal Republic of Nigeria.

The project work load would cover organisational research, UI/UX, full-stack development, AI chatbot integration, accessibility compliance, twelve (12) months of post-launch support, and structured webmaster capacity-building for the in-house team.

The total cost for the reduilding/redevelopment of the website ₦27,486,262.00 (Twenty-Seven Million, Four Hundred and Eighty-Six Thousand, Two Hundred and Sixty-Two Naira). This is exclusive of VAT and other taxes.

We are available at the shortest notice to further discuss our submission and should you require further clarification on the content of this proposal, please do not hesitate to contact the undersigned.

We assure you of our best services while thanking you for your kind consideration.

Yours faithfully,

________________________

Blake Okonkwo, FBCS, MNCS

Managing Partner — Blake & Harper Limited

Email: blake@blakeandharper.ng  |  Mobile: +234 (0)809 776 1188

FEDERAL REPUBLIC OF NIGERIA

FEDERAL MINISTRY OF DEFENCE

— Defending the Sovereignty of the Nation —

PROPOSAL FOR THE REDESIGN, REBUILD AND AI-ENABLED MODERNISATION OF THE MINISTRY OF DEFENCE WEBSITE (defence.gov.ng)

A government website is no longer a brochure. It is the front door of the State — the first place a citizen, a serving officer, a journalist, an investor and a foreign mission look to understand the Ministry of Defence. The Ministry deserves a digital front door that is as modern, secure and dignified as the institution it represents. — Blake & Harper

Prepared by: BLAKE & HARPER LIMITED

For: The Permanent Secretary, Federal Ministry of Defence

Date of Submission: 9th May, 2026

EXECUTIVE SUMMARY

Executive Summary

Blake & Harper Limited is pleased to submit this proposal to the Federal Ministry of Defence (FMOD) for the redesign and rebuild of its official website. As an integrated marketing communications firm based in Abuja with proven competencies across mainstream communications, political communication, digital media marketing, and web development, we are well positioned to deliver a platform that reflects the stature, mandate, and modern operational profile of the Ministry.

Our proposed solution is an AI-enabled website built on a contemporary UI/UX foundation, with interactive elements designed to deliver a seamless user journey for citizens, defence personnel, partners, and the wider public. The new platform will modernise content architecture, strengthen accessibility, integrate secure communication channels, enable dynamic publishing of news and policy updates, and provide intuitive navigation across the Ministry's services, departments, and agencies. Embedded AI features will power smart search, citizen engagement, and content discovery, while the design language will project authority, transparency, and trust.

Project delivery will be benchmarked against the Federal Government of Nigeria's fourteen (14) scorecard criteria for ranking MDA websites, ensuring full compliance on usability, security, content quality, accessibility, and interactive functionality. Our objective is to position the FMOD website as a national reference point for operability and excellence across both government and public circles.

The total cost for the rebuild and redevelopment of the website is ₦27,486,262.00 (Twenty-Seven Million, Four Hundred and Eighty-Six Thousand, Two Hundred and Sixty-Two Naira), exclusive of VAT and other applicable taxes.

BACKGROUND

The Federal Ministry of Defence is the apex policy organ of the Nigerian Defence establishment, with statutory oversight of the Nigerian Army, the Nigerian Navy, the Nigerian Air Force, the Defence Headquarters, the Defence Intelligence Agency, and a network of parastatals that include DICON, NAFDAC-equivalent technical bodies, and the Armed Forces welfare institutions. The Ministry speaks to citizens, serving and retired personnel, families, partner nations, defence contractors, the press, and the global diplomatic community — all from the same digital touchpoint.

In May 2025, the Federal Government released the Scorecard Ranking & Scoring of MDA Websites. The exercise was facilitated by Galaxy Backbone Ltd., supervised by NITDA, and conducted by an Inter-Ministerial Task Team (IMTT) of twenty (20) jurors drawn from government, the private sector, civil-society organisations, and professional bodies. Three hundred and ninety-five (395) MDAs were evaluated against fourteen (14) thematic criteria, with a maximum possible aggregate score of 56.

Although several Federal Government websites have, over the last two cycles, made notable progress (particularly in the areas of locally-hosted .gov.ng compliance, coat-of-arms placement, and responsive design), the Ministry of Defence website has not kept pace with its peers. Its current aggregate score, as analysed in Section 5 of this proposal, is materially below the Top 10.

This proposal is, in its entirety, a structured response to that gap. Every line item in the financial breakdown can be traced to one or more of the fourteen Scorecard criteria, and each deliverable is engineered to convert a sub-Excellent rating today into an Excellent (4) rating at the next cycle.

ABOUT BLAKE & HARPER

Blake & Harper Limited is an indigenous Nigerian digital engineering firm headquartered in Abuja, with secondary delivery teams in Lagos and Port Harcourt. The firm specialises in the design, engineering, and operation of mission-critical digital platforms for the public sector — with particular emphasis on Ministries, Departments and Agencies (MDAs) of the Federal Government.

Our service portfolio includes:

- Public-sector website redesign engineered against the Federal Government Scorecard criteria;

- AI-enabled citizen-engagement chatbots fluent in English, Hausa, Igbo, Yoruba and Nigerian Pidgin;

- Secure Content Management Systems with role-based access, audit trails and SSO integration;

- WCAG 2.2 AA accessibility audits and remediation programmes;

- Cyber-resilience hardening — SSL/TLS, WAF, CAPTCHA, vulnerability scanning, penetration testing;

- Capacity-building and structured webmaster training for in-house digital units.

Our delivery teams hold professional certifications across Microsoft, AWS, ISC², ISACA, BCS and the Nigeria Computer Society. The firm is registered with the National Information Technology Development Agency (NITDA) under the Indigenous Software Registration scheme, and our information-security practice is aligned to ISO/IEC 27001:2022.

Recent representative engagements include digital strategy and platform redesigns for two Federal Ministries, a Service Headquarters website refresh, the rebuild of a Defence-sector parastatal portal, and the deployment of a multilingual AI chatbot for a Federal regulator. References are available on request, subject to the customary confidentiality undertakings of the public sector.

ASSESSMENT OF THE CURRENT MINISTRY OF DEFENCE WEBSITE

Blake & Harper conducted an independent technical and editorial audit of the current Ministry of Defence website (defence.gov.ng) between 28th April and 7th May 2026. The audit was carried out strictly against the same fourteen (14) criteria, the same scoring scale (Poor = 0, Fair = 1, Good = 2, Very Good = 3, Excellent = 4) and the same weighting model used by the IMTT jurors in the 2025 Federal Government Scorecard. The detailed criterion-by-criterion findings are presented in the table below.

| # | Scorecard Criterion | Wt. | Current Site (defence.gov.ng) — Observed Findings | Now | Target |
| --- | --- | --- | --- | --- | --- |
| 1 | Domain string (.gov.ng) & local hosting (5%) | 5 | Ministry uses defence.gov.ng — compliant on string. Hosting status outside the National Shared Services Centre (NSSC) at Galaxy Backbone needs to be migrated. | 2 | 4 |
| 2 | Appearance & aesthetics (Look & Feel) (9%) | 9 | Masthead lacks the official #007D53 green; coat-of-arms placement is small and inconsistent across pages; visual hierarchy is dated. | 2 | 4 |
| 3 | Content (9%) | 9 | Ministerial speeches, press briefings and policy notes are sparse and irregularly updated; no structured content calendar; multimedia under-utilised. | 2 | 4 |
| 4 | Relevance to mandate / govt. policy (9%) | 9 | Limited surfacing of Defence Policy 2017 (revised), Armed Forces Reform Act, and NSS objectives; weak linkage to Renewed Hope Agenda priorities. | 2 | 4 |
| 5 | Structure (8%) | 8 | Information architecture is shallow; service-branch sites linked inconsistently; key citizen tasks buried more than 3 clicks deep. | 2 | 4 |
| 6 | Responsiveness / Device compatibility (8%) | 8 | Site renders poorly on mid-range Android devices (the dominant device class in Nigeria); hamburger navigation breaks on landscape tablets. | 2 | 4 |
| 7 | Security (8%) | 8 | SSL is present but mixed-content warnings observed; no visible CAPTCHA on feedback forms; no public security.txt or vulnerability disclosure channel. | 2 | 4 |
| 8 | Load time (6%) | 6 | Average First Contentful Paint of 7–9 seconds on 4G (Pingdom). Heavy un-optimised images and render-blocking scripts. | 2 | 4 |
| 9 | Usability / ease of navigation (6%) | 6 | Several internal pages are unreachable from the homepage navigation, header or footer — penalised by jurors in 2025. | 2 | 4 |
| 10 | Availability / Uptime (6%) | 6 | UptimeRobot 90-day average estimated below 95%; intermittent 5xx outages; no public status page. | 2 | 4 |
| 11 | Functionality (6%) | 6 | No downloadable Defence Brochure, Nominal Roll, recruitment forms or procurement notices available as fillable forms. | 2 | 4 |
| 12 | Interactivity (10%) | 10 | Contact page lists only generic numbers; no working @gov.ng feedback form; social-media links incomplete; no live chat. | 2 | 4 |
| 13 | Accessibility (5%) | 5 | Body font below 12 px in places; insufficient colour contrast; no language-translation feature for Hausa/Igbo/Yoruba/French. | 2 | 4 |
| 14 | Capacity Building (5%) | 5 | Webmasters have not attended NITDA/IMTT-organised website training sessions in the last cycle. | 1 | 4 |
|  | Aggregate Scorecard Outcome (max = 56) | 100 | A very good performance on the site, with the goal of significantly improving the Ministry’s ranking and score at the next cycle. | ≈ 37–46 / 56 | Improved Score |

The audit confirms that the Ministry’s aggregate score is currently held back not by a single weak criterion, but by an across-the-board “Good (2)” performance on at least eleven of the fourteen criteria.

HOW WE WILL IMPROVE THE MINISTRY’S RANKING AND SCORE

Each of the fourteen criteria is mapped to a specific intervention, deliverable and quality-assurance checkpoint. The table below justifies the line items in the Financial Proposal (Section 9) by showing exactly which scoring variable each cost is paying for.

| # | Scorecard Criterion (Weight) | Blake & Harper Intervention | Target Rating |
| --- | --- | --- | --- |
| 1 | Domain string & local hosting (5%) | Migrate hosting to Galaxy Backbone’s National Shared Services Centre (NSSC). Configure DNSSEC, IPv6 and signed certificates. Ensure single canonical defence.gov.ng host. | Excellent (4) |
| 2 | Appearance & aesthetics (9%) | Apply official Federal Government green (#007D53) on masthead. Rebuild logo lockup with the Coat of Arms in masthead AND footer. Modern editorial design system, consistent across all pages. | Excellent (4) |
| 3 | Content (9%) | Editorial content audit and 40-week content calendar. Multimedia (audio, video, infographics) on every key page. Defence policy library, press releases, ministerial speeches. | Excellent (4) |
| 4 | Relevance to mandate / policy (9%) | Surface Defence Policy, Armed Forces Reform Act, Renewed Hope Agenda alignment, civil-military relations, and procurement transparency on dedicated landing pages. | Excellent (4) |
| 5 | Structure (8%) | New information architecture: Home, Ministry, Services, Operations, Procurement, Press, Veterans, Contact. Every internal page reachable from main navigation, body and footer. | Excellent (4) |
| 6 | Responsiveness (8%) | Mobile-first build, tested on 12 reference Android and iOS devices. Tablet-landscape navigation fix. Lighthouse mobile score ≥ 95. | Excellent (4) |
| 7 | Security (8%) | TLS 1.3, HSTS, CSP, SRI, WAF, hCaptcha on all forms. Vulnerability disclosure channel (security.txt). Quarterly pen-tests during the support window. | Excellent (4) |
| 8 | Load time (6%) | Image optimisation (AVIF/WebP), HTTP/3, edge caching via Galaxy Backbone CDN. Pingdom target: ≤ 4 seconds first paint. Render-blocking script audit. | Excellent (4) |
| 9 | Usability / navigation (6%) | Card-sorting and tree-testing with real users. All pages reachable from header, body and footer. Breadcrumbs, search, and 404-recovery patterns. | Excellent (4) |
| 10 | Availability / Uptime (6%) | Active-passive deployment with health checks, public status page, UptimeRobot monitor, and a 99.9 % SLA backed by twelve months of managed support. | Excellent (4) |
| 11 | Functionality (6%) | Downloadable Ministry Brochure, Nominal Roll, recruitment forms, procurement notices and online fillable feedback form. Optional online payment for non-restricted services. | Excellent (4) |
| 12 | Interactivity (10% — heaviest) | Working @defence.gov.ng feedback form, AI chatbot, live-chat hand-off, working contact lines per directorate, complete and verified social-media presence. | Excellent (4) |
| 13 | Accessibility (5%) | WCAG 2.2 AA compliance, minimum 16 px body font, AAA contrast on key text, language toggles for English, Hausa, Igbo, Yoruba and French, photosensitivity-safe motion settings. | Excellent (4) |
| 14 | Capacity Building (5%) | Three-day instructor-led webmaster training (4 staff) plus enrolment in NITDA/IMTT-organised website training sessions. Editorial, security and analytics curricula. | Excellent (4) |

Implemented in full, the above interventions are designed to deliver a very good job on the site, with the goal of significantly improving the Ministry’s ranking and score at the next cycle.

PROJECT DETAILS

Name of Project: Redesign, Rebuild and AI-Enabled Modernisation of the Federal Ministry of Defence Website (defence.gov.ng)

Sponsor / Client: Federal Ministry of Defence

Implementing Partner: Blake & Harper Limited

Engagement Lead: Mr. , Principal Engagement Partner

Engagement Duration: Twelve (12) weeks — comprising 12 weeks of build & launch.

DESCRIPTION OF THE PROJECT

This project will deliver a fully redesigned, rebuilt and AI-enabled Ministry of Defence website. The deliverables include organisational research, a new information architecture, mobile-first UI/UX, secure backend and frontend engineering, a multilingual AI chatbot, accessibility-compliant design, structured webmaster training for four (4) staff, and full operational documentation. The redesigned platform will be hosted within the National Shared Services Centre at Galaxy Backbone.

Project Start Date: Within ten (10) working days of formal approval and inception meeting.

Go-Live Date: Twelve (12) weeks after project commencement.

SCOPE OF WORK AND DELIVERABLES

The following deliverables are included in the engagement:

- Organisational research workshop, stakeholder interviews, content audit and home-page institutional-goal summarisation;

- Wireframing of internal pages and the news/blog page (visual sitemap signed off by the Director, ICT);

- UI/UX design system (six core sections) compliant with the Federal Government colour standards and the Ministry’s editorial voice;

- Frontend engineering — accessible, responsive, WCAG 2.2 AA, Lighthouse ≥ 95 mobile;

- Backend engineering — secure CMS, role-based access, audit logs, SSO-ready;

- Frontend–backend integration, API gateway, secure document portal;

- Forty (40) weekly editorial & press release production sets for the in-house communications team;

- User Acceptance Testing with the Defence ICT, DCD, and Press teams;

- Architecture, administrator and editorial documentation;

- DevOps and production deployment within Galaxy Backbone’s National Shared Services Centre;

- Twelve (12) months of monthly support — security patching, OS and CMS updates, database maintenance, and content-management assistance;

- Three-day webmaster training for four (4) Ministry staff (editorial, security and analytics);

- Bilingual AI chatbot for citizen and stakeholder enquiries — English, Hausa, Igbo and Yoruba.

FINANCIAL PROPOSAL

The financial breakdown below is presented in line with the format used by the Office of the Accountant-General of the Federation, and mirrors the procurement-friendly structure adopted by comparable MDA digital engagements. Every line item is justified by, and traceable to, the Scorecard interventions described in Section 6.

FEDERAL MINISTRY OF DEFENCE — WEBSITE REDESIGN WITH AI INTEGRATION

| S/N | DESCRIPTION | UNIT | QUANTITY | RATE (₦) | TOTAL (₦) |
| --- | --- | --- | --- | --- | --- |
| 1 | Organisational Research, Content Analysis & Classification — Defence Mandate Mapping, Stakeholder Interviews, Institutional Goals on Home Page | Pages | 1 | 1,200,000.00 | 1,200,000.00 |
| 2 | Wireframing of Internal Pages (Departments, Service Branches, News, Procurement, Veterans, Press) | Pages | 3 | 160,000.00 | 480,000.00 |
| 3 | Wireframing of Blog / News & Activity Page | Pages | 1 | 160,000.00 | 160,000.00 |
| 4 | User Interface and User Experience (UI/UX) Design — Coat-of-Arms compliance, #007D53 palette, accessibility-first layouts | Sections | 6 | 250,000.00 | 1,500,000.00 |
| 5 | Backend Development of UI/UX Design — Secure CMS, role-based access, audit logging | Hours | 40 | 75,000.00 | 3,000,000.00 |
| 6 | Frontend Development of UI/UX Designs — Responsive, WCAG 2.2 AA, multi-language | Hours | 40 | 75,000.00 | 3,000,000.00 |
| 7 | Integration of Frontend and Backend (APIs, SSO, secure document portal) | Hours | 3 | 240,000.00 | 720,000.00 |
| 8 | Weekly Editorial & Press Release Production Pack (52 sets — ministerial speeches, policy briefs, defence news features, official press releases) | Editorials | 52 | 75,000.00 | 3,900,000.00 |
| 9 | User Acceptance Testing (UAT) with Defence ICT, DCD and Press Units | Hours | 2 | 75,000.00 | 150,000.00 |
| 10 | Project Documentation (Architecture, Admin Manual, Editorial Workflow) | Booklet | 1 | 100,000.00 | 100,000.00 |
| 11 | DevOps and Production Deployment (Galaxy Backbone NSDC hosting, SSL, CDN, monitoring) | Instance | 1 | 500,000.00 | 500,000.00 |
| 12 | Monthly Support Pack: Routine Check & Maintenance, OS and Security Updates, Database Maintenance, CMS Assistance, 99.9% Uptime SLA | Months | 12 | 480,000.00 | 5,760,000.00 |
| 13 | Webmaster Training (3 Days) — Editorial, Security & Analytics for in-house team | Persons | 4 | 210,000.00 | 840,000.00 |
| 14 | AI Chatbot — Enterprise multilingual (English + Hausa, Igbo, Yoruba) Citizen Assistant with secure hosting, NLP fine-tuning, escalation workflows & analytics dashboard | Yearly | 1 | 6,176,262.00 | 6,176,262.00 |
|  |  |  |  | GRAND TOTAL (₦) | 27,486,262.00 Excluding tax |

Amount in Words: Twenty-Seven Million, Four Hundred and Eighty-Six Thousand, Two Hundred and Sixty-Two Naira only (₦27,486,262.00).

All figures are in Nigerian Naira and are exclusive of applicable statutory deductions (VAT, WHT and Stamp Duty), which shall be borne and remitted by the Federal Ministry of Defence in accordance with extant law. The professional fee is fixed for the entire engagement window of twelve (12) months.

PROJECT GOVERNANCE, RISKS AND ASSUMPTIONS

The engagement will be governed by a Steering Committee chaired by the Director, ICT of the Federal Ministry of Defence, with representation from the Department of Press and Public Relations, the Defence Headquarters Communications cell, and the Office of the Permanent Secretary. Blake & Harper will be represented by the Engagement Lead and the Technical Director.

We do not foresee any major risk to the full realisation of this project, save for:

- Delays in the release of milestone payments;

- Stakeholder availability for content interviews and UAT sessions;

- Operational restrictions arising from the security-classified nature of certain content;

- Changes to the Federal Government Scorecard criteria during the support window.

Each of these will be addressed at the project inception meeting, governed through the Steering Committee, and tracked on a fortnightly risk register signed off jointly by both parties.

CLOSING

The Federal Ministry of Defence speaks for the protection of more than 220 million Nigerians, for the welfare of every serving officer and rating, and for the sovereignty of the Federal Republic of Nigeria. The Ministry’s digital front door must reflect that responsibility — modern, secure, accessible, and unambiguously the best in the Federal Government.

Blake & Harper Limited is honoured to be considered for this engagement. We are ready to commence delivery within ten (10) working days of formal approval, and we look forward to seeing the Ministry of Defence website take its rightful place at the very top of the next Federal Government MDA Scorecard.

Respectfully submitted,

________________________________

Blake Okonkwo, FBCS, MNCS

Managing Partner — Blake & Harper Limited

blake@blakeandharper.ng  |  +234 (0)809 776 1188